

**Statement of Work Template**

This Statement of Work Template is free for you to copy and use on your project

and within your organization. We hope that you find this template useful and

welcome your comments. Public distribution of this document is only permitted

from the Project Management Docs official website at:

[www.ProjectManagementDocs.com](http://www.ProjectManagementDocs.com)

**Statement of Work (SOW)**

**Resort Reservation System**

**Asia Pacific College**

**Humabon, Makati  
1232 Kalakhang Maynila**

**Reyes, Hannah Mae E.  
Lee, Kyle Vincent V.  
Belchez, Maica L.**

**October 2016**

**Table of Contents**

[Introduction/Background 2](#_Toc332473318)

[Scope of Work 2](#_Toc332473319)

[Period of Performance 2](#_Toc332473320)

[Place of Performance 2](#_Toc332473321)

[Work Requirements 2](#_Toc332473322)

[Schedule/Milestones 3](#_Toc332473323)

[Acceptance Criteria 4](#_Toc332473324)

[Other Requirements 4](#_Toc332473325)

# Introduction/Background

The developers, So Called Programmers, accepted the project Resort Reservation System that was proposed by our client, Sir Alfredo Calimbo. The system will focus on building a content rich website which provides a simplified and more user-friendly approach for customers. The components of the system can be used to reserve online and pay with credit and debit card, to check room availability, to choose check-in and check-out date, to edit customers’ reservation details, and to keep track all transactions within the resort. The client can ensure that using this system, it can make the reservation process more convenient and faster for the sake of the customers, management, and client. Also, it will help customers to reserve or to book without being hassled by a pushy sales representative.

# Scope of Work

The scope of work for the Resort Reservation System includes all planning, execution, and implementation for a new public-facing internet site for the resort. The client will be responsible for the design of the new website. The system will help the client by tracking all transactions that would occur inside the resort wherever he is. Also, it will also help customers by allowing them to pick and reserve a room, and pay for it. The said system was based on the requirements that the client provided. Specific deliverables and milestones will be listed in the Work Requirements and Schedules and Milestones sections of this SOW.

# Period of Performance

The period of performance for the Resort Reservation System is within 3 months, beginning on the 19th of September 2016 through the third or fourth week of December 2016. All work must be scheduled to complete within this timeframe. Any modifications or extensions will be requested through our client for review and discussion.

# Place of Performance

The selected customers, including our client, for the Resort Reservation System will perform a majority of the work at Asia Pacific College. The selected customers and client will be required to meet at the said facility once per week for a weekly status meeting. Additionally, all project reviews will be held in the same facility and attended by them. Our group will provide and arrange for meeting spaces within the facility for all required meetings.

# Work Requirements

This section should include a description of the actual tasks which the project will require. This should include what tasks need to be completed in order for successful completion of this project/contract. As with all other portions of the SOW, every effort should be made to include as much detail as possible.

As part of the Website Redesign Project the vendor will be responsible for performing tasks throughout various stages of this project. The following is a list of these tasks which will result in the successful completion of this project:

Kickoff:

* Vendor will create and present detailed project plan including schedule, WBS, testing plan, implementation plan, training plan, and transition plan
* Vendor will present project plan to SCG for review and approval

Design Phase:

* Work with SCG to gather requirements and establish metrics
* Create site design based on collected requirements
* Develop site design proposal for SCG review and approval
* Present written status at weekly meeting

Build Phase:

* Vendor will complete all coding for approved site design
* Vendor will provide SCG with a detailed testing plan
* Vendor will include all content provided by SCG on redesigned web site
* Vendor will conduct testing in both their iLab as well as in a limited beta release
* Vendor will resolve any coding and site issues identified in testing
* Vendor will compile a testing report to present to SCG for review/approval
* Present written status at weekly meeting

Implementation Phase:

* Vendor will implement the newly redesigned web site on SCG servers
* Vendor will begin providing 24x7 web site support at this point forward until the end of the period of performance
* Present written status at weekly meeting

Training Phase:

* Vendor will provide training in accordance with approved training plan provided in the kickoff
* Present written status at weekly meeting

Project Handoff/Closure:

* Vendor will provide SCG with all documentation in accordance with the approved project plan
* Vendor will present project closure report to SCG for review and approval
* Vendor will complete the project requirements checklist showing that all project tasks have been completed
* Vendor will conclude 24x7 web support at 11:59pm on the final day of the period of performance
* Present written status at weekly meeting

# Schedule/Milestones

The below list consists of the initial milestones identified for the Resort Reservation System:

Project Vision and Scope Documentation October 25, 2016

Statement of Work October 25, 2016

Activity List October 25, 2016

WBS October 25, 2016

Gantt Chart October 25, 2016

Updated System October 25, 2016

# Acceptance Criteria

This section defines how the customer will accept the deliverables resulting from this SOW. The acceptance of deliverables must be clearly defined and understood by all parties. This section should include a description of how both parties will know when work is acceptable, how it will be accepted, and who is authorized to accept the work.

For the Website Redesign Project, the acceptance of all deliverables will reside with SCG’s Vice President of Marketing. The VP of Marketing will maintain a small team of three advisors in order to ensure the completeness of each stage of the project and that the scope of work has been met. Once a project phase is completed and the vendor provides their report/presentation for review and approval, the VP of Marketing will either sign off on the approval for the next phase to begin, or reply to the vendor, in writing, advising what tasks must still be accomplished.

Once all project tasks have been completed, the project will enter the handoff/closure stage. During this stage of the project, the vendor will provide their project closure report and project task checklist to SCG’s VP of Marketing. The acceptance of this documentation by SCG’s VP of Marketing will acknowledge acceptance of all project deliverables and that the vendor has met all assigned tasks.

Any discrepancies involving completion of project tasks or disagreement between SCG and the chosen vendor will be referred to both organizations’ contracting offices for review and discussion.

# Other Requirements

The other requirement needed for the Resort Reservation System is security. The system will include a log-in form. There will be two levels of access: first is the administrator of the system and second is the customer. The customers need to have unique username and password, no less than 6-12 characters in length and case-sensitive.

**Acceptance**

Approved by:

Date:

Mr. Jojo Castillo

Project Adviser

This free Statement of Work Template is brought to you by [www.ProjectManagementDocs.com](http://www.ProjectManagementDocs.com)